Capstone Project (CPRO306)

Assessment 5: Systems Design and Implementation Plan

Project Title: Jot Bike Management System

| Team Members |  |  |
| --- | --- | --- |
| No. | Name | SID |
| 1 | Alyxandra Marie Sarmiento | K220411 |
| 2 | Wangshu Tamang | K210810 |
| 3 | Erna Halim | K221578 |
| 4 | Hendra Lim | K220685 |
| 5 | Thi Ngoc Quynh Ho | K220508 |

Submission Date: Week 9

Capstone Project (CPRO306)	1

Project Title:  Jot Bike Management System	1

1. Introduction	3

Project Overview	3

Objectives of the Report	3

2. System Development Planning and Management	3

Project Planning	3

Resource Management	4

Timeline and Milestones	4

3. Teamwork Management	4

Team Roles and Responsibilities	4

Communication Strategies	4

Collaboration Tools Used	5

4. Business Requirements Elicitation	5

Requirement Gathering Process	5

Business Requirements Document	6

Stakeholder Analysis	7

5. System Architecture	9

Architecture Diagram	10

6. Database Design	10

Database Schema Overview	10

Physical Layout and Structure	11

Tables, Keys, and Relationships	11

Entity-Relationship Diagram (ERD)	16

Database Design Tools Used	17

7. User Interface Design	18

7.1 UI Design Principles	18

8. Programming and Implementation	52

Code Overview	52

Frontend Code	52

Technologies Used:	52

Backend Code	54

9. Screenshots and File Attachments	56

10. Conclusion	60

11. References	60

1. Introduction

Project Overview

Jot bikes is a leading Australian company that specializes in rental and sales of electric bikes and scooters. This project, Jot Bikes management system, aims to create a web-based solution to support the operations of jot bikes. As the business is growing rapidly, its current manual processes have become inefficient, leading to booking errors, poor inventory control, and limited customer support. Hence, the focus is to bring all the core functions such as bookings, sales, inventory, and vendor management into one centralised platform. It supports three types of users which are customers, vendors and admins, where each of them has a specific role.

Objectives

- Centralised System: Develop a unified platform to manage electric bike inventory, rental/sales records, customer accounts, and vendor listings efficiently.

- Online Booking & Payment: Allow customers to check availability, make bookings, and complete secure payments through the website.

- Customer Relationship Management (CRM): improve customer experience with features like booking history, automated email/SMS notifications, and feedback collection.

- Vendor Management: Provide vendors with tools to upload and update listings, track bookings, and manage availability in real time.

- Data Analytics & Reporting: Equip administrators with dashboards and reports to monitor sales, rental trends, customer usage, and vendor performance.

- Security and Compliance: Ensure data privacy and protection by following Australian privacy laws and web security standards (e.g., OWASP, OAIC).

2. System Development Planning and Management

Project Planning

Resource Management

Timeline and Milestones

3. Teamwork Management

Team Roles and Responsibilities

Communication Strategies

Collaboration Tools Used

4. Business Requirements Elicitation

Requirement Gathering Process

| Assign Roles |  |
| --- | --- |
| Identifying stakeholders |  |
| Gather & Documentation |  |
| Assumption & Requirements |  |
| Getting approval |  |
| Monitor progress |  |

Business Requirements Document

| Project name: Jot Bikes Management System Project Manager: Hendra Date Submitted: 11/05/2025 |  |  |
| --- | --- | --- |
| Executive summary |  |  |
| This project aims to create a web-system that can streamline the internal operations of Jot bikes into single platforms. It will also address current inefficiencies to provide greater service and customer satisfaction. |  |  |
| Business Requirements |  |  |
| Functional Requirements |  |  |
| ID | Requirement Description | Priority |
| FR1 | Users can register, log in, and be assigned a role (Customer, Vendor, Admin) | High |
| FR2 | Customers can search for available bikes by location, model, or price | High |
| FR3 | Customers can make and confirm bookings with email notifications | High |
| FR4 | Admins can manage users, monitor bookings, and access reports | High |
| FR5 | Vendors can manage their listed bikes and update bike status | High |
| FR6 | Customers can cancel bookings and submit feedback after use | Medium |
| FR7 | Admins can review and moderate customer feedbac | Medium |
| FR8 | System keeps records of bookings and status changes for accountability | High |
| Non-functional Requirements |  |  |
| ID | Requirement Description | Priority |
| NFR1 | The system should be available | High |
| NFR2 | Secure login with password encryption and role-based access | High |
| NFR3 | The website should work well on mobile, tablet, and desktop devices | High |
| NFR4 | Sensitive data like passwords should be stored securely | High |
| NFR5 | The system should be able to handle future growth in users and vendors | Medium |
| NFR6 | Pages should load quickly (under 2 seconds in normal conditions) | High |
| NFR7 | There should be alerts for system errors or suspicious activities | High |

Business requirement document

Functional requirement
These describe what the system should do to support the business operations of Jot Bikes.

- Users should be able to register, log in, and be assigned roles (Customer, Vendor, Admin).

- Customers should be able to search for available bikes by location, model, or price.

- Customers should be able to make and confirm bookings with automated email notifications.

- Admins should be able to manage users, bookings, and generate system reports.

- Vendors should be able to manage their bike listings and update bike status (e.g., available, rented).

- Customers should be able to cancel bookings and provide feedback after using the service.

- Admins should be able to review, approve, or moderate customer feedback.

- The system should log and maintain records of all bookings and changes in status for traceability.

Non-functional requirements

- The system should maintain high availability.

- User login should be secured with encrypted passwords and role-based access control.

- The platform should be fully responsive and work smoothly on mobile, tablet, and desktop devices.

- All sensitive data (e.g., passwords, personal details) must be securely stored.

- The system should be scalable to handle growth in user base and vendor participation.

- Website pages should load within 2 seconds under normal network conditions.

- The system should generate alerts for system failures or suspicious activity (e.g., multiple failed logins).

Stakeholder Analysis

| Stakeholder | Role | Influence level | Impact level | Key needs |
| --- | --- | --- | --- | --- |
| Customers | Use the platform to search, book, and rent bikes. | Medium | High | Easy to use interface, secure payment, reliable booking and cancellation |
| Vendors | List and manage bike inventory, monitor rental activity. | High | High | Efficient inventory control, booking updates, customer communication tools. |
| Admins | Oversee the entire platform, manage users, vendors, and monitor operations. | High | High | Full system access, reporting tools, user and content moderation capabilities. |
| Project Team | Develop, implement, and maintain the system. | High | Medium | Clear requirements, access to user feedback, structured timeline. |
| Business Owners | Oversee commercial aspects, investments, and business growth strategy. | High | High | Business performance insights, ROI visibility, customer satisfaction metrics. |
| IT Support Staff | Provide technical support and ensure system reliability. | Medium | Medium | System documentation, uptime monitoring, security tools. |

5. System Architecture

| Architectural Design Overview | The system architecture of the JBMS is designed in mind to provide all the required functionality, while also ensuring that the non-functional objectives such as scalability, security, maintainability, and performance are being met. While the main system is up and running, there is a lot of details that need to be fine-tuned to meet the non-functional requirement. This architecture adopt. A modular and layered design based on the MERN stack – MongoDB, Express.js, React.js, and Node.js. This will enable full-stack JavaScript development and seamless communication between front-end and back-end components, while also creating a room for future expansion. |
| --- | --- |
| System Components | This architecture has been designed to support: - Centralized inventory and booking management for bikes and scooters - Role-based access control for Admins, Vendors, and Users - Real-time data interaction and responsiveness across various devices - Secure user authentication and encrypted data storage - Flexibility, rapid development, and ease of maintenance, while also aligning with industry standards for modern web application |
| Technology | - Frontend: React.js and Tailwind CSS has been chosen to provide responsive and support dynamic data binding which enable user to browse products, make bookings, and view dashboards. - Backend: Powered by Node.js and Express.js it exposes RESTful API endpoints for all core operations including user authentication, product management, booking processing, and payment handling. - Database: MongoDB hosted via MongoDB Atlas has been selected for this case, as collection are structured in a document-oriented schema suitable for flexible and scalable data storage which support users, bookings, feedback, and product listings. - Security: This is still Work in Progress, but the team is trying to implement AES-256 encryption for data at rest, bcrypt for password hashing, JWT for session management and HTTPS for data in transit. - Deployment: The JBMS frontend is deployed in Vercel, which offers seamless integration with React application for fast, scalable static site hosting. The backend API is hosted on Render, which enable automatic redeployment on code changes with minimal configuration. - Version Control: GitHub is used for version control, but continuous integration/deployment (CI/CD) is currently handled manually through commits and push-triggered redeployments on Vercel and Render platforms. |
| Functional Requirements | - User registration, login, and profile management - Product browsing with filters and search - Online rental and sales booking with secure payment processing - Real-time vendor and admin dashboards - Feedback and review submissions - Notification and reminder system |
| Non-Functional Requirements | - Scalability: modular design and cloud-hosted backend/database support horizontal scaling - Security: encrypted communication, secure storage, and access control enforced - Maintainability: code is structured using components and API separation for easier updates - Performance: Asynchronous operations and optimized data queries reduce response time - Availability: Cloud deployment ensures high uptime and reliability - Responsiveness: Tailwind CSS and React enable responsive layout. - Compliance: Aligned with OWASP, NIST, and Australian Privacy Act 1988 standards |

Architecture Diagram

6. Database Design

Database Schema Overview

Physical Layout and Structure

Tables, Keys, and Relationships

1. aes_keys

2. appointments

3. availability

4. availability_patterns

5. availability_templates

6. charges

7. clinics

8. complaints

9. items

10. reports

12. roles

13. users

14. user_details

Entity-Relationship Diagram (ERD)

Database Design Tools Used

7. User Interface Design

The UI (User Interface) design of the Jot Bikes Management System has been developed to ensure that all of the users (Admin, Vendor, and Customer) can navigate through the website easily and intuitively. The UI has been designed to be fully functional, clear, and accessible across different platform. By using React.js and Tailwind CSS for a responsive modern layout. Each user role has a custom dashboard, tailored to the specific features and actions relevant to the role, such as product management, bookings, user feedback, and payments.

To support intelligent user assistance, the system will also be integrating AI API functionality, which will include a chatbot embedded into the website. This chatbot will aim to provide support for tasks such as booking assistance and answering frequently asked questions.

Overall, the UI is structured to facilitate end-to-end task completion, reduce user errors, and provide real-time system feedback, while also incorporating modern AI elements to enhance usability and interactivity

7.1 UI Design Principles

The design of the JBMS user interface follows the industry-standard UI/UX principles to ensure that the system is intuitive, accessible, and consistent for all user types. These principles were applied throughout the development process to streamline task completion, reduce cognitive load, and improve user satisfaction.

- Clarity: Ensure that the system layout is kept simple and clean. Paired up with meaningful labels, intuitive icons and visual hierarchy these will allow users to easily identify where to perform actions such as bookings, product management, or profile updates.

- Consistency: Ensure consistent placement of navigation bars, call-to-action buttons, and form fields.

- Responsiveness: The interface is built using Tailwind CSS grid and flex utilities, which enabled smooth adaptation to various device sizes such as laptops, tablets, and mobile phones.

- Efficiency: The system has been designed to reduce page reloads and enhance productivity.

- User Feedback: The system provides real-time confirmation messages, error highlights, and loading indicators to guide the user through every action. Such as successful booking will display a confirmation message on the top right.

- User Control: All critical actions can be managed only through admin, this ensure the RBAC.

These principles ensure that the JBMS UI is not only visually modern, but also functional, inclusive, and scalable as the system grows in complexity or user base.

7.2 Wireframes

7.2.1 Screenshots of UI Design

8. Programming and Implementation

Jot Bikes web application is built on MERN (MongoDB, Express, React, and Node JS) stack. Styling of the page is handled with Tailwind CSS. These technologies have been chosen to follow modern practice of web development. For backend deployment we use Render, and Vercel for frontend deployment. We also use Cloudinary for hosting image uploads. For testing purposes, these free platforms are sufficient enough, however, the aim is to migrate these services to more robust solutions such as AWS and Heroku for better speed and security.

Code Overview

The code is divided into 2 parts; backend and frontend. What follows is the breakdown of the folders/files in each part with some samples of screenshots. We will start with backend.

Backend Code

Below is the overview of what folders are there in the backend.

In the config folder we have:

- cloudinary.js - Cloudinary is the platform we use to host and store user uploads which mainly contain product images uploaded by the vendors or admin:

- db.js - we use MongoDB as our database management system.

Moving on, we have controllers folder that contains the controllers for various systems in the backend, such as bookingController.js, categoryController.js, feedbackController.js, paymentController.js, productController.js, rentalAgreementController.js, transactionController.js, userController.js and vendorController.js. Below is a snapshot of userController.js file:

Next we have middlewares folder that consists of asyncHandler.js, authMiddleware.js and checkId.js. Below is the snapshot of authMiddleware.js:

Frontend Code

Below is the overview of what folders are there in the frontend:

In the components folder we have quite a few files that control smaller components that make up the whole website. Below is the snapshot TopNavigation.jsx that controls top navigation menu that appears in all pages:

The pages folder contains all different pages on the website. For the example of pages folder, we will see the snapshot of Home.jsx that controls the homepage of the website:

Package.json File

Furthermore, in package.json file we can see all dependencies we use to create the website:

9. Screenshots and File Attachments

Database SQL File

10. Conclusion